## Slide 1
Q4 Key Initiatives & Success Metrics
Description |  |  | 
Impact |  |  | 
Metrics |  |  | 
Status |  |  | 
Additional Resource Requirements Needed (if any)
 | [Team Resources]
 | [Budget]
 | [External Support]
Potential Risks and Mitigation Strategies
[Risk 1] | [Mitigation 1]
[Risk 2] | [Mitigation 2]
[Risk 3] | [Mitigation 3]
Additional Notes / Considerations
Stakeholder Alignment Plan
[Stakeholder] | [Plan to align for Q4]
[Stakeholder] | [Plan to align for Q4]
[Stakeholder] | [Plan to align for Q4]
Personal Development Goals
Skill to develop |  |  | 
How it ties to Q4 initiatives |  |  | 
Product Manager: [Your Name]
Product/Area: [Your Product or Area of Responsibility]
Date: [Date Created]
Year-End Push

## Slide 2
Q4 Key Initiatives & Success Metrics
Description | Complete Partner Portal | User feedback widget
Impact | Enable tier 1 partners to onboard their customers to our marketplace. | Enable marketplace customers to provide real-time and “in context” feedback.
Metrics | Customers from at least 3 tier 1 partners onboarded and trained on marketplace | Receive at least 25 feedback signals
Status |  | 
Additional Resource Requirements Needed (if any)
 | None.
 | $10,000 for Partner training
 | Partner Sales and external vendor for training
Potential Risks and Mitigation Strategies
RISK: Partner features insufficient for tier 1 partner needs | MITIGATION: Ongoing user testing throughout development
RISK: Partner training not delivered in time | MITIGATION: Use an external vendor to de-risk planning logistics
RISK: User feedback widget generates too much feedback | MITIGATION: Contingency plan in place with Customer Support team to disable feedback widget if user feedback overwhelms team
Additional Notes / Considerations
Reminder: I’m OOO the entire week of Thanksgiving. Also, I will be at the trade show during the first week of November.
Stakeholder Alignment Plan
Partner Sales | Weekly check-in call with Partner Sales Leadership
Customer Support | Customer Support point of contact has been attending sprint reviews. This will continue until launch.
Finance | Partner Sales leading discussions with Finance, I have been included.
Personal Development Goals
Skill to develop | Improved understanding of how/when to keep Finance informed. | Customer Discovery and Interviews
How it ties to Q4 initiatives | Working with Finance on Partner Sales initiatives. | This is needed for follow-up on select customer feedback
Product Manager: Michael Hirsch
Product/Area: Marketplace
Date: 8/26/24
Year-End Push (reference)